Thanks again for sending the signed NDA and Supplementary Agreement, both came through fine.

I owe you the Schedule A that goes with them. It should have gone out alongside the contracts and didn't, so here it is now.

It's the milestone breakdown the agreement refers to, and it's built from your proposal and everything we've discussed since — same six phases, same weeks.

M1 — Architecture & setup (Wk 1)
Docker Compose skeleton; Qdrant instance; metadata schema incl. tenant_id; RBAC filter design

M2 — Vector store, ingest path & embedding (Wk 2)
Qdrant collection design and metadata indexing per the Knowledge Card model; /ingest endpoint accepting a Knowledge Card (payload and card_id supplied by the caller); BGE-M3 embedding integration; idempotent re-upsert per card_id

M3 — RBAC, tenant & query API (Wk 3)
Access-filter logic (tenant_id + role/ownership/public); JWT/session integration; /query returning source + score

M4 — Confidentiality & evaluation (Wk 4)
Confidentiality as deny-by-default control; access-decision audit logging; RAGAS pipeline + evaluation report

M5 — Backups & testing (Wk 5)
restic backup jobs with tested restore; end-to-end testing across roles/tenants; fixes from findings

M6 — Documentation & handoff (Wk 6)
Docker Compose + README finalized; client walkthrough; feedback/revision buffer

@Moiz Khalil @Muhammad Fayyaz

AI Core — F2 | Approved Scope & Week 1 Start

Project: Knowledge Base / RAG Retrieval Layer

Milestone 1 — Architecture & Setup

- Docker Compose skeleton

- Qdrant instance setup

- Knowledge Card metadata schema, including mandatory tenant_id

- RBAC / access-filter design

Milestone 2 — Vector Store, Ingest Path & Embedding

- Qdrant collection design and metadata indexing based on the Knowledge Card model

- /ingest endpoint accepting a Knowledge Card payload and card_id

- BGE-M3 embedding integration

- Idempotent re-upsert based on card_id

Milestone 3 — RBAC, Tenant & Query API

- Access-filter logic covering tenant_id, role, ownership, and public access

- JWT/session integration

- /query endpoint returning source/reference and relevance score

Milestone 4 — Confidentiality & Evaluation

- Confidentiality implemented as a deny-by-default control

- Access-decision audit logging

- RAGAS evaluation pipeline

- Evaluation report

Milestone 5 — Backups & Testing

- Restic backup jobs

- Tested restore

- End-to-end testing across roles and tenants

- Fixes based on testing findings

Milestone 6 — Documentation & Handoff

- Finalized Docker Compose setup

- README/documentation

- Client walkthrough

- Feedback/revision buffer

1. Client data & confidentiality

- Client documents, KB content, embeddings, retrieval data, logs, screenshots, exports, etc. must remain within approved environments.

- No confidential/client data should be copied to personal storage, external drives, unapproved cloud services, or other locations.

- Client data must not be used for our own testing, training, demos, portfolio, or any other purpose.

- No screenshots, exports, notes, or other copies containing confidential information should be retained unnecessarily.

2. AI & third-party tools

- Confidential/client data must NOT be submitted to unapproved AI/LLM tools or third-party services.

- Please flag any AI coding assistant, debugging tool, cloud service, logging platform, etc. that may send project code/data externally.

- We need to use only tools/services that are approved for handling this project/data.

3. No unauthorized disclosure or delegation

- Client information/code/configuration must not be shared with colleagues, subcontractors, freelancers, or any third party without written client approval.

- No subcontracting or delegation of the work without written consent.

4. Tenant isolation

- tenant_id must be mandatory for the relevant documents/Knowledge Cards.

- Tenant filtering must always be enforced server-side.

- A caller must not be able to bypass tenant isolation by manipulating API parameters or filters.

- We should explicitly test that one tenant cannot retrieve another tenant's data.

5. RBAC & confidentiality

- RBAC/access control must be enforced by the backend.

- Access should follow the agreed role/ownership/public rules.

- Confidentiality must be deny-by-default.

- Unauthorized/confidential content must not leak through /query, retrieval results, errors, logs, or debugging output.

6. Mandatory security filters

- Tenant, RBAC, confidentiality, status, and other mandatory access controls must be applied regardless of what the caller requests.

- These controls must not be optional or bypassable through API parameters.

7. Audit logging

- Access decisions need to be logged.

- Logs should provide enough information to understand why access was allowed/denied.

- Logs must not unnecessarily expose confidential document contents, sensitive personal data, credentials, or other protected information.

- Please confirm what fields we intend to log.

8. Credentials & system access

- No API keys, passwords, JWT secrets, or other credentials in Git/code/logs.

- Secrets should use approved environment/configuration mechanisms.

- Access should follow least-privilege principles — only access systems/data required for the project.

- Development devices/systems should have appropriate security such as encryption, strong credentials, and MFA where available.

9. GDPR / personal data

- Any personal/confidential data must only be processed for the client's documented project instructions.

- We must not use the data for our own purposes.

- No unapproved transfer or processing of personal data through external services.

- Please flag any part of our proposed architecture/workflow that could conflict with this.

10. Source traceability

- /query should return the agreed source/reference and relevance score.

- Retrieval should remain traceable back to the relevant Knowledge Card/source without unnecessarily exposing protected content.

11. Backups & copies

- Backups must use the approved Restic mechanism.

- Restore must actually be tested.

- No unmanaged copies of client data should exist outside approved storage/backup locations.

- At completion, local files, exports, screenshots, temporary copies, cloud copies, etc. containing confidential information must be removed/returned as required.

12. Code, architecture & work-product reuse

- Client-specific code, architecture, prompts, configurations, workflows, pipelines, or other confidential work must not be reused for another client/project.

- General technical knowledge and pre-existing reusable tools/libraries should remain separate from client-specific work.

13. Third-party / open-source components

- Any third-party or open-source component introduced should be appropriate for the project and disclosed where required.

- Please flag anything with licensing, security, or data-privacy concerns.

14. Portfolio / public disclosure

- We cannot use the project, screenshots, code, architecture, results, or client name in a portfolio, case study, demo, or public reference unless the client gives written approval.

15. Security incident

- If there is any actual or suspected confidentiality/data breach, it must be reported to the client within the NDA's required timeframe (24 hours).

- Please confirm we can follow this process if an incident occurs.

16. Final handover

- At completion, all client confidential information must be returned/destroyed as required by the NDA.

- No personal copies or backups should remain after handover.

- Documentation/handover material should not unnecessarily expose confidential information.